# Handled Services LLC - Quote, RFQ 548013 Window Treatments

# Quote: RFQ No. 548013, Window Treatments

Submitted to: City of Detroit, Office of Contracting and Procurement, for the Detroit Police Department · Buyer: Raymond Green
Submitted by: Handled Services LLC · (313) 639-9373 · info@handledsvc.com · handledsvc.com
Date: October 23, 2026 · Total quoted price: $7,895.00

City of Detroit, Office of Contracting and Procurement
Attn: Raymond Green, Buyer
2 Woodward Avenue, Suite 1008, Detroit, MI 48226

Re: RFQ No. 548013, Window Treatments (Detroit Police Department)

Handled Services LLC submits this quote in response to RFQ No. 548013 to supply and install tan/almond, UV-protected vinyl vertical blinds and replacement slats for the Detroit Police Department. This quote remains firm for 120 days from the quote due date.

Handled Services LLC is a Detroit-based services company providing installation, handyman, cleaning and property services through background-checked, insured crews. We will supply all materials, deliver, install, remove and haul away the existing blinds, and leave each room clean.

## 1. What we will supply

| Item | Specification |
| --- | --- |
| Blinds | Commercial-grade vertical blinds with 3.5" PVC (vinyl) vanes, UV-protected, tan/almond color. A color sample will be submitted for DPD approval before ordering. |
| Headrail | Aluminum headrail with wand control (cordless; no loop cords) |
| Vanes | Bottom weights with connecting chain; vanes cut to each measured length |
| Wide openings | Openings over 144" wide receive two blind units on aligned headrails, so vanes stack cleanly at each mullion. 28 blind units in total for the 20 windows. |
| Mount | Inside mount to the window frame, unless DPD prefers outside mount |
| Replacement slats | 20 each in 75", 48" and 46" lengths, in the same vane, color and finish as installed, labeled by length |

## 2. How we will do the work

- Confirm measurements on site with DPD's permission, and submit a color sample, within 3 business days of the purchase order.

- Order within 2 business days of DPD's color approval. Typical fabrication and shipping time is 1–2 weeks.

- Install within 5 business days of delivery, on dates and times DPD sets: about 1–2 days with a 2-person crew, one room at a time to keep disruption low.

- Remove and haul away the existing blinds, and clean up each room.

- Walk through with DPD's contact to confirm every blind operates correctly, and hand over the labeled replacement slats.

Installers are Handled employees, background-checked, in company-identified clothing, and will follow all DPD building security and sign-in procedures.

## 3. Warranty

Manufacturer's warranty on blinds and headrails, plus Handled's 1-year workmanship warranty: if anything we installed doesn't operate correctly, we return and fix it at no charge.

## 4. Price

| Window | Size (W × L, in.) | Panes | Room | Blind units | Price |
| --- | --- | --- | --- | --- | --- |
| 1st floor A1 | 150 × 76 | 3 | Lobby / Westside | 2 | $570.00 |
| 1st floor A2 | 118 × 46 | 1 | PDU Reception Westside | 1 | $275.00 |
| 1st floor A3 | 118 × 46 | 1 | PDU Westside | 1 | $275.00 |
| 1st floor B1 | 180 × 46 | 3 | PDU Northside | 2 | $420.00 |
| 1st floor B2 | 180 × 46 | 3 | PDU Northside | 2 | $420.00 |
| 1st floor B3 | 181 × 46 | 3 | PDU Northside | 2 | $420.00 |
| 2nd floor A2 | 93 × 69 | 2 | Sgt Office | 1 | $325.00 |
| 2nd floor A3 | 277 × 46 | 7 | Open | 2 | $640.00 |
| 2nd floor A4 | 117 × 46 | 1 | Lt's Office | 1 | $270.00 |
| 2nd floor B1 | 180 × 45 | 3 | Sgt. Office | 2 | $410.00 |
| 2nd floor B2 | 180 × 45 | 3 | Open | 2 | $410.00 |
| 2nd floor B3 | 180 × 45 | 3 | Open | 2 | $410.00 |
| 2nd floor C1 | 98 × 47 | 1 | Admin Sgt | 1 | $230.00 |
| 2nd floor C2 | 97 × 47 | 1 | Capt. Office | 1 | $230.00 |
| 2nd floor C3 | 42 × 48 | 1 | Commander | 1 | $100.00 |
| 2nd floor C4 | 47 × 48 | 1 | Commander | 1 | $115.00 |
| 2nd floor D1 | 47 × 48 | 1 | Commander | 1 | $115.00 |
| 2nd floor D2 | 59 × 48 | 1 | Female Locker | 1 | $145.00 |
| 2nd floor D3 | 59 × 48 | 1 | Female Locker | 1 | $145.00 |
| 2nd floor D4 | 96 × 48 | 1 | LT Office | 1 | $230.00 |
| Blinds subtotal |  |  |  | 28 | $6,155.00 |
| Replacement slats, 75" | 20 each |  |  |  | $160.00 |
| Replacement slats, 48" | 20 each |  |  |  | $160.00 |
| Replacement slats, 46" | 20 each |  |  |  | $160.00 |
| Installation, including removal and haul-away of existing blinds | 28 units |  |  |  | $1,260.00 |
| Total |  |  |  |  | $7,895.00 |

Delivery and all materials are included.

## 5. Basis of quote

- Scope and measurements are as listed on the City's Bid Sheet (20 windows, vertical blinds, replacement slats in 75", 48" and 46" lengths). If the City's answers to vendor questions change the scope, we will adjust at the same unit rates.

- Measurements are taken as the window-frame opening (width × length, inches), inside mount, and will be verified on site before ordering.

## 6. Company information

| Legal name | Handled Services LLC |
| --- | --- |
| Business address | ______________________________________________ |
| Phone / e-mail | (313) 639-9373 · info@handledsvc.com |
| Website | handledsvc.com |
| Federal Employer ID # | ______________________________________________ |
| Contact for this quote | ______________________________________________ |

## 7. Authorized signature

The undersigned is authorized to commit Handled Services LLC to this quote.

| Signature | ______________________________________________ |
| --- | --- |
| Printed name | ______________________________________________ |
| Title | ______________________________________________ |
| Date | ______________________________________________ |