# Handled Services LLC - Quote, RFQ 548013 Window Treatments

# Quote: RFQ No. 548013, Window Treatments

City of Detroit, Office of Contracting and Procurement, for the Detroit Police Department Submitted by Handled Services LLC · (313) 639-9373 · info@handledsvc.com · handledsvc.com Buyer: Raymond Green · Quotes due October 30, 2026, 12:00 PM EST in EUNA Bonfire (detroit.bonfirehub.com)

## Before you submit (internal: delete this section)

This one fits Handled. It's a one-time purchase order, the lowest total price wins, and the work is supply-and-install by a two-person crew in one or two days. No 5-year minimum, no special license.

1. Select "Intent to Bid" in Bonfire today. The RFQ says you must, or you won't get the City's answers and addenda.

2. Send these questions in Bonfire Messages by Monday, October 26, 12:00 PM EST. The bid documents contradict each other:

- Location and window count. The RFQ text says 20 window frames. The price sheet's "RFQ" tab says 28 frames at Resource Management, 6050 Linwood. The "Bid Sheet" tab is titled "Second Precinct" and lists 20 windows. Which building, and is the bid sheet's list of 20 windows the complete scope?

- Vertical only, or vertical and horizontal? The RFQ text says vertical blinds; the "RFQ" tab says "Vertical and Horizontal Blinds". Which windows, if any, get horizontal blinds?

- Replacement slat lengths. The RFQ text and bid sheet say 76"/75", 48" and 46"; the "RFQ" tab says 65" and 83". Which lengths, and how many of each?

- Bonds. Section 9 asks for a 5% bid bond and a 25%–100% payment and performance bond. Is that required for this one-time purchase order?

- Site visit. May we verify measurements on site before ordering? The bid sheet measurements (W × L) are assumed to be the window-frame opening, inside mount.

- Existing blinds. Should old blinds be removed and hauled away, or left for the City?

3. The bid sheet has a leftover "Bids" tab naming another vendor (Rainbow Drapery & Blind Service). The filled-in sheet removes it. Upload only the "Bid Sheet" with your prices.

4. Get a real supplier price before October 29. The prices here are draft estimates: about $7.25 per square foot for custom commercial 3.5" PVC vertical blinds, a $95 minimum per blind unit, $45 per unit to install (including removal and haul-away of the old blinds), and $8 per replacement slat. Ask two commercial vertical-blind fabricators or distributors in metro Detroit for a quote on the exact sizes in the table below, and confirm a 2–3 week lead time. Target at least a 25% margin over supplier cost plus labor. Since lowest total price wins, don't pad.

5. Equalization. With a CRIO Detroit-Based Business certificate uploaded with the quote, the City can award to you at up to 12% (or $100,000, whichever is less) above the lowest bid. Without the certificate, no credit.

6. Insurance (before work starts): Michigan statutory workers' comp plus employers' liability $500k/$500k/$500k; general liability $1M per occurrence / $2M aggregate naming the City as additional insured; auto liability $1M combined single limit.

7. Upload in Bonfire: the bid sheet (signed, with total), the total price in Bonfire's price field (Section 13.7 requires both), Attachment A (Respondent Questionnaire), and this quote letter. Price every line; a blank is "no offer".

8. Fill every [bracket]. Delete this section.

## Quote letter

[Date]

City of Detroit, Office of Contracting and Procurement
Attn: Raymond Green, Buyer
Coleman A. Young Municipal Center, 2 Woodward Avenue, Suite 1008, Detroit, MI 48226

Re: RFQ No. 548013, Window Treatments (Detroit Police Department)

Handled Services LLC is pleased to submit this quote in response to RFQ No. 548013 to supply and install tan/almond, UV-protected vinyl vertical blinds and replacement slats for the Detroit Police Department. This quote is firm for 120 days from the due date.

Handled Services LLC is a Detroit-based home and business services company providing installation, handyman, cleaning and property services through vetted, background-checked and insured crews. We will supply all materials, deliver, install, remove and haul away existing blinds, and clean up each room.

### What we will supply

| Item | Specification |
| --- | --- |
| Blinds | Commercial vertical blinds, 3.5" PVC (vinyl) vanes, UV-stabilized, color tan/almond (sample submitted for DPD approval before ordering) |
| Headrail | Extruded aluminum, ball-bearing carriers, wand control (cordless; no loop cords) |
| Vanes | Chain-connected bottom weights; vanes cut to each measured length |
| Wide openings | Openings over 144" wide get two blind units side by side on aligned headrails, so vanes stack cleanly at each mullion (28 blind units in total for the 20 windows) |
| Mount | Inside mount to the frame opening, unless DPD prefers outside mount |
| Replacement slats | 20 each in three lengths, same vane, color and finish as installed |

### How we will do the work

- Verify measurements on site (with DPD's permission) before ordering, and submit a color sample.

- Order within 2 business days of the purchase order; typical fabrication lead time is [2–3] weeks.

- Install within 5 business days of delivery, on dates and times DPD sets, typically over 1–2 days with a 2-person crew. Each room is worked one at a time to keep disruption low.

- Remove and haul away existing blinds, and leave every room clean.

- Walk-through with DPD's contact to confirm every blind operates correctly; the replacement slats are delivered, labeled by length.

All installers are Handled employees [or our insured installation partner], background-checked and in company-identified uniforms. We will follow all DPD building security and sign-in procedures.

### Warranty

Manufacturer's warranty on blinds and headrails, plus Handled's 1-year workmanship warranty: if anything we installed doesn't operate correctly, we return and fix it at no charge.

### Price

| Window | Size (W × L, in.) | Panes | Room | Blind units | Price |
| --- | --- | --- | --- | --- | --- |
| 1st floor A1 | 150 × 76 | 3 | Lobby / Westside | 2 | $570.00 |
| 1st floor A2 | 118 × 46 | 1 | PDU Reception Westside | 1 | $275.00 |
| 1st floor A3 | 118 × 46 | 1 | PDU Westside | 1 | $275.00 |
| 1st floor B1 | 180 × 46 | 3 | PDU Northside | 2 | $420.00 |
| 1st floor B2 | 180 × 46 | 3 | PDU Northside | 2 | $420.00 |
| 1st floor B3 | 181 × 46 | 3 | PDU Northside | 2 | $420.00 |
| 2nd floor A2 | 93 × 69 | 2 | Sgt Office | 1 | $325.00 |
| 2nd floor A3 | 277 × 46 | 7 | Open | 2 | $640.00 |
| 2nd floor A4 | 117 × 46 | 1 | Lt's Office | 1 | $270.00 |
| 2nd floor B1 | 180 × 45 | 3 | Sgt. Office | 2 | $410.00 |
| 2nd floor B2 | 180 × 45 | 3 | Open | 2 | $410.00 |
| 2nd floor B3 | 180 × 45 | 3 | Open | 2 | $410.00 |
| 2nd floor C1 | 98 × 47 | 1 | Admin Sgt | 1 | $230.00 |
| 2nd floor C2 | 97 × 47 | 1 | Capt. Office | 1 | $230.00 |
| 2nd floor C3 | 42 × 48 | 1 | Commander | 1 | $100.00 |
| 2nd floor C4 | 47 × 48 | 1 | Commander | 1 | $115.00 |
| 2nd floor D1 | 47 × 48 | 1 | Commander | 1 | $115.00 |
| 2nd floor D2 | 59 × 48 | 1 | Female Locker | 1 | $145.00 |
| 2nd floor D3 | 59 × 48 | 1 | Female Locker | 1 | $145.00 |
| 2nd floor D4 | 96 × 48 | 1 | LT Office | 1 | $230.00 |
| Blinds subtotal |  |  |  | 28 | $6,155.00 |
| Replacement slats, 75" | 20 each |  |  |  | $160.00 |
| Replacement slats, 48" | 20 each |  |  |  | $160.00 |
| Replacement slats, 46" | 20 each |  |  |  | $160.00 |
| Installation, incl. removal and haul-away of existing blinds | 28 units |  |  |  | $1,260.00 |
| Total |  |  |  |  | $7,895.00 |

Delivery and all materials are included. If the City's answers change the scope (horizontal blinds, different slat lengths, or 28 frames at another building), we will re-price at the same rates.

Sincerely,

[NAME], [TITLE]
Handled Services LLC
[STREET ADDRESS], Detroit, MI [ZIP] · (313) 639-9373 · info@handledsvc.com